# Skills Hub - Deployment Guide

Project: ServiceNow Skills Hub Enhancement Execution Mode: Fix Script (Scripts - Background, Global Scope) Total Scripts: 33 across 4 phases

## Prerequisites

- ServiceNow instance with admin access

- Service Portal with existing Skills Hub widgets deployed (from initial update set)

- Existing tables: sys_user_has_skill, cmn_skill, cmn_skill_category, u_m2m_skill_endorsement

- For Phase 4: Performance Analytics plugin activated (optional — scripts degrade gracefully)

## General Instructions

- Navigate to System Definition > Scripts - Background

- Set scope to Global

- Copy-paste each script and click Run

- Review output in the log area for [Skills Hub] entries

- All scripts are idempotent — safe to re-run if errors occur

- Run scripts in order within each phase

- Run the verification script at the end of each phase before moving to the next

## Phase 1: Foundation & Data Model

| Order | Script | Creates | Duration |
| --- | --- | --- | --- |
| 1 | 01_create_update_set.js | Update set “Skills Hub - Phase 1 - Foundation” | ~5s |
| 2 | 02_create_tables.js | 4 tables: u_skill_request, u_skill_profile_requirement, u_skill_category_group, u_m2m_skill_category_group | ~15s |
| 3 | 03_create_fields.js | 3 fields on sys_user_has_skill: u_manager_assessed_level, u_validation_status, u_validation_notes | ~10s |
| 4 | 04_create_choices.js | 20 choice values across 5 fields | ~10s |
| 5 | 05_create_roles.js | 2 roles: skill_admin, skill_manager | ~5s |
| 6 | 06_create_business_rules.js | 6 business rules + 1 scheduled job (Skill Expiration Check) | ~15s |
| 7 | 07_create_acls.js | 15 ACLs with role assignments | ~20s |
| 8 | 08_seed_data.js | 5 profile requirements, 1 category group, 2 system properties (tier config) | ~10s |
| 9 | 09_verification.js | READ-ONLY — verifies all Phase 1 artifacts | ~10s |

Expected verification result: All checks pass (tables, fields, choices, roles, BRs, ACLs, properties)

## Phase 2: Process & Workflow

| Order | Script | Creates | Duration |
| --- | --- | --- | --- |
| 1 | 10_create_update_set_phase2.js | Update set “Skills Hub - Phase 2 - Process & Workflow” | ~5s |
| 2 | 11_create_catalog_item.js | Catalog category + “Request New Skill” item + 3 variables | ~10s |
| 3 | 12_create_workflow.js | 2 business rules for skill request approval workflow | ~10s |
| 4 | 13_create_notifications.js | 5 email notification templates | ~15s |
| 5 | 14_update_skills_hub_utils.js | 5 new methods on SkillsHubUtils (validate, dispute, bulkValidate, setManagerAssessment, endorse) | ~10s |
| 6 | 15_update_widget_server_scripts.js | Patches Find Expert (endorse) + Manager Matrix (validate/dispute/bulkValidate) server scripts | ~10s |
| 7 | 16_create_scheduled_jobs.js | Monthly Validation Reminder job + event registration | ~5s |
| 8 | 17_verification_phase2.js | READ-ONLY — verifies all Phase 2 artifacts | ~10s |

Expected verification result: All checks pass (catalog item, variables, BRs, notifications, script include methods, widget patches, scheduled job, event)

## Phase 3: UI Enhancements

| Order | Script | Creates | Duration |
| --- | --- | --- | --- |
| 1 | 18_create_update_set_phase3.js | Update set “Skills Hub - Phase 3 - UI Enhancements” | ~5s |
| 2 | 19_create_tier_system.js | calculateUserTier() method in SkillsHubUtils | ~10s |
| 3 | 20_update_my_profile_tier.js | Tier badge display in My Profile widget (server + template + CSS) | ~15s |
| 4 | 21_create_leaderboard_widget.js | New “Skills Hub - Leaderboard” widget (full widget creation) | ~15s |
| 5 | 22_create_skill_grouping_logic.js | New “SkillsHubGrouping” Script Include | ~10s |
| 6 | 23_update_add_skill_modal.js | Multi-category skill add modal in My Profile | ~15s |
| 7 | 24_create_nav_modules.js | Application menu + 4 navigation modules + portal page | ~10s |
| 8 | 25_create_tab_navigation.js | New “Skills Hub - Tab Navigation” widget | ~10s |
| 9 | 26_verification_phase3.js | READ-ONLY — verifies all Phase 3 artifacts | ~10s |

Expected verification result: All checks pass (update set, tier methods, widgets, script includes, nav modules, portal page)

## Phase 4: Analytics & Reporting

| Order | Script | Creates | Duration |
| --- | --- | --- | --- |
| 1 | 27_create_update_set_phase4.js | Update set “Skills Hub - Phase 4 - Analytics & Reporting” | ~5s |
| 2 | 28_create_demand_tables.js | u_story_skill_assignment table with fields + choices | ~15s |
| 3 | 29_create_pa_indicators.js | 6 PA indicators + 2 breakdowns + indicator-breakdown links | ~20s |
| 4 | 30_create_pa_dashboard.js | PA dashboard with 3 tabs + 7 widgets | ~15s |
| 5 | 31_create_gap_analysis_widget.js | New “Skills Hub - Gap Analysis” widget | ~15s |
| 6 | 32_create_skill_detection.js | New “SkillsHubDetection” Script Include (auto-tagging) | ~10s |
| 7 | 33_verification_phase4.js | READ-ONLY — verifies all Phase 4 artifacts | ~10s |

Note: Scripts 29 and 30 require the Performance Analytics plugin. If not activated, they will log warnings and skip PA record creation gracefully.

## Post-Deployment Checklist

### After Each Phase

- Run verification script — all checks should pass

- Review System Logs for [Skills Hub] entries

- Verify update set has captured all records (check sys_update_xml)

- Check no records leaked to “Default” update set

- Test with at least 2 roles: admin and regular user

### After All Phases Complete

- Complete update set — change state from “In Progress” to “Complete” for each phase

- Export update sets as XML for version control

- Test full workflow: add skill → endorse → manager validate → check tier

- Test catalog: Request New Skill → approval → skill created

- Verify portal navigation and tab switching

- Review PA dashboard (if Phase 4 deployed)

- Document any instance-specific customizations

## Troubleshooting

### Script fails with “Table not found”

Run scripts in order. Table creation (script 02/28) must complete before field/choice scripts.

### Records in wrong update set

Use SN-Update-Record on sys_update_xml table to move records to the correct update set. Query: update_set=<wrong_id>^nameLIKEskill

### Widget not found

Widgets are referenced by name (e.g., “Skills Hub - Find Expert”). Ensure the original update set with base widgets was imported before running Phase 2+ scripts.

### PA indicators not created

Verify the Performance Analytics plugin is activated: pa_indicators table must exist. Scripts 29-30 check for this and skip gracefully.

### SkillsHubUtils method injection fails

The injection scripts (14, 19) look for the marker type: 'SkillsHubUtils' in the script body. Ensure the Script Include exists and uses the standard Class.create() pattern.

## Update Set Summary

| Phase | Update Set Name | Expected Records |
| --- | --- | --- |
| 1 | Skills Hub - Phase 1 - Foundation | ~45-60 |
| 2 | Skills Hub - Phase 2 - Process & Workflow | ~20-30 |
| 3 | Skills Hub - Phase 3 - UI Enhancements | ~15-25 |
| 4 | Skills Hub - Phase 4 - Analytics & Reporting | ~25-35 |

## Architecture Reference

See knowledge/design/SKILLS-HUB-ROADMAP.md for the complete roadmap, tier system design, and risk register.